# LEWIS COUNTY

# DEBRIS MANAGEMENT PLAN

PURPOSE

The purpose of this Plan is to provide for coordination of efforts in the clean-up, removal, and disposal of debris following a major emergency or disaster in Lewis County.

This plan will serve as the master plan for the county and contains guidance regarding organization, responsibilities, documentation, contracting, activation of the county plan, temporary debris storage sites, informational fact sheets, and samples of agreements and contracts.

The plan also contains guidance to local jurisdictions for development of local plans that will identify the local jurisdiction’s debris management organization, assignment of duties, designation of temporary debris storage sites and other items as the jurisdictions desire.

SITUATION & ASSUMPTIONS

Situation

- Debris may be the result of natural, man-made, and technological hazards.

- Some or all jurisdictions within Lewis County may experience events which result in large amounts of debris that may adversely affect public safety.

- Communities have varying and unique circumstances that could impact the types and amounts of debris and the responses to debris cleanup. These may include types of local business/industry, land use, size of the community, topography, and economics.

- Jurisdictions must be prepared to conduct emergency debris removal on their own during the initial phases of an emergency or disaster and must consider public safety as their first and top priority.

- Individuals and businesses will be responsible for the removal and disposal of debris on private property.

- Debris management activities can be a major burden on the time and resources of everyone affected.

Assumptions

- Extraordinary demands will be placed on public and private resources for debris management following a disaster event.

- A coordinated community effort will be required to effectively collect, remove, and dispose of debris following a disaster.

- In order to combine local resources (personnel, equipment, supplies) various jurisdictions may joint together to establish a local area of operations for collecting and handling the debris.

- Mutual aid from adjacent jurisdictions will be coordinated with pre-disaster planning.

- Temporary debris storage and reduction sites will be located in each of the local jurisdiction’s area of operations in order to provide a close by site thus reducing transportation time and costs.

- Pre-disaster planning will provide the jurisdictions knowledge of debris management and how to organize locally to conduct debris removal operations thus ensuring that cost effective and environmentally sound practices will be used.

- During major emergencies requests for state and/or federal disaster assistance may be necessary.

ORGANIZATION AND PLANNING

Organization

# 1.  Debris Management Team.  Lewis County will coordinate disaster-related debris management activities through the formation of a County Debris Management Team. This team will consist of agencies and organizations that have a concern or function in debris management and will serve to provide guidance and expertise in the planning and execution of debris management.

- Team membership includes representation by the following: Lewis County EMO, Lewis County Health Department, Lewis County Soil and Water Conservation District, Lewis County Transfer & Recycling Center, New York State Department of Environmental Conservation, Cornell Cooperative Extension, and officials of the affected jurisdictions.

- Representatives with specific expertise and state or federal liaisons may be added as needed.

2. The Director of the Lewis County Emergency Management Office and the Director of Lewis County Transfer & Recycling Center shall act as Directors of the Debris Management Team.

a. The EMA Director will be responsible for planning and logistics functions.

(1)  Planning coordination with the team will include prioritization of needed activities and determination of appropriate strategies for collection and disposal.

(2)  Logistics support will include debris quantity calculations, preparation, and submission of requests for state assistance through New York EMO, assessments for requests for federal assistance, and provision of needed materials for the conduct of debris collection and disposal.  See Appendix 1, Debris Calculation Worksheet. (Page 15)

(3)  Providing assistance to the local jurisdictions in the County in the preparation of local plans and procedures.

NOTE:  The County Emergency Manager will be assisted in the various day-by-day activities of debris management planning and coordination by the County Transfer and Recycling Center.

# 3. Debris Management Workgroup.  The Team approved the formation of a Debris Management Workgroup that consists of various agency and organization personnel that will assist the County EMA with the development of guidance for county and local DM Plans. This group will provide impute to the county plan to include legal, environmental, organizational, response actions and other matters.

4. Jurisdictional Debris Management Teams.  The Teams consist of local elected and other key personnel for local planning for response to a debris event. The Team will appoint a local Debris Manager to organize the jurisdictional response and coordinate with the county debris manager as necessary.

# Planning.

1. County Debris Management Plan.

The County plan will be developed by the County Emergency Management Office and be approved by the County Debris Management Team.

The Debris Management Workgroup will assist with the development of the plan and provide their expertise for the completion of various portions of the plan such as legal, environmental, resource information to include contractors, etc.

2. Local Jurisdictions Plans.

Cities, Villages and Townships within the County may need to develop a local area debris management plan that will identify the local Debris Manager, other key personnel, temporary debris storage sites, and other information as the jurisdictions consider necessary.

Local plans will be brief. As a concept of operations, the local plans will adopt the provisions of the county plan for operational guidance information and to utilize the various forms, worksheets, checklists, sample contracts and agreements, etc.

The local plans may include a single jurisdiction or be a joint plan involving two or more jurisdictions in the same general geographical area and coordinated by a single joint area debris manager.

Each jurisdiction (city, village and township) that is involved in a joint area plan must maintain its own financial accounting for the jurisdiction’s expenses (labor, equipment, supplies, etc) incurred during debris clearance operations.

The County EMO office will provide the jurisdictions a sample draft of the plan for their review and comment and upon receipt of the necessary information from the jurisdiction(s) will complete the local plan for them. This system will assist the jurisdictions and ensure continuity of planning and operations through-out the county.

# 3. Environmental Compliance.

New York State Department of Environmental Conservation and local health department officials will be invited to participate with DM Workgroup and will be consulted for applicable regulatory requirements.

Following a disaster event, compliance with environmental protection laws and regulations is still a requirement. County and Local Debris Managers must be aware of these requirements and ensure compliance.

OEM will assign personnel to oversee and approve debris handling activities. This representative will work with the County EMO, the County Debris Manager and the local Debris Managers.

# 4. References.

# See Appendix 2, Debris Management Fact Sheet, for guidance prepared by NYS OEM and New York State Department of Environmental Conservation on debris management planning and issues. (Pages 17 – 23)

Tab 1, Appendix 2 - Debris Management Contacts – NYS Dept of Environmental Conservation

Tab 2, Appendix 2 - Management Options for Disaster Related Wastes Matrix

Tab 3, Appendix 2 - Temporary Debris Site Information

Tab 4, Appendix 2 – Contracting

Tab 5, Appendix 2 – FEMA Eligibility

Tab 6, Appendix 2 – – NYS Dept of Environmental Conservation Resources/References

FEMA guidelines will be complied with in the disposal efforts.  FEMA’s Debris Management Guide (FEMA 325) provides detailed information and is available in the Lewis County Emergency Operations Center (EOC).  See Appendix 5 (Pages 31-32) and Appendix 7 (Pages 35-37).

ASSIGNMENT OF RESPONSIBILITIES

Agencies with primary responsibility for debris management are tasked with attending workgroup meetings as often as necessary, participation in the planning process, and documentation of their actions.

1.  Lewis County Emergency Management Agency

- EMO Director will serve as the chair of the team

- Activate Debris Management Team, as necessary

- Update the team on disaster situation and known debris issues

- Prepare and submit debris calculations and requests for assistance from the State of New York and FEMA.

- Provide information to the County PIO for publication and distribution

- Develop the County Plan and assist the Jurisdictions with the development of local plans.

2.  Lewis County Transfer and Recycling Center

- The Director will serve as the chair of the team.

- Coordinate with the county debris manager.

- Coordinate debris management plans and activities with affected jurisdictions

3.  New York State Department of Health

- Assist in identification of health issues

- Inspect and coordinate appropriate actions by restaurants and grocery stores in addressing contaminated or spoiled food

- Provide monitors for temporary debris storage and reduction sites, as needed

- Provide information about health risks and safety procedures to the team and to the County PIO for publication and distribution

4.  Lewis County Sheriff

- Appoint a litter control officer to serve with the team and coordinate site security. (Based on scale of event)

- Coordinate necessary security arrangements for the designated temporary debris sites

6.  New York State Department of Environmental Conservation Representative

- Coordinate with state and federal agencies, such as EPA and to ensure compliance with environmental laws/regulations/policies.

- Approve locations for local temporary storage sites

- Determine appropriate environmental monitoring and ensure compliance with reporting requirements for local temporary storage sites

- Assist in securing necessary permits

7.  Officials of Affected Jurisdictions

- Develop a local Debris Management Plan for their jurisdiction or participate in a joint plan for multiple jurisdictions in the area.

- Clear roadways and assess debris to be collected, as possible

- Coordinate local debris operations through the county strategy

- Distribute debris separation instructions and collection schedules to residents

- Maintain proper documentation of local expenses for purposes of reimbursement and historical records. Each jurisdiction must maintain separate records as they applied for disaster assistance by jurisdiction.

- Secondary responsibilities apply to the following agencies or individuals.  They will possibly have limited involvement in the planning process but fill a vital role in the overall picture of debris management operations.

8.  Lewis County Board of Legislators

- Authorize necessary expenditures for debris operations

- Coordinate with PIO to release information to the public

9.  Public Information Officer

- Coordinate with county and local officials to release debris collection information

- Prepare sample public information announcements and media releases

10.  Private Citizens

- Follow guidance provided for separation, drop-off, and/or collection of debris

- Assist neighbors, as able

- Report dangerous debris to local law enforcement

# CONCEPT OF OPERATIONS

Disaster Response

In the event of a debris generating event the County EMO Director would normally activate the County Emergency Operations Center (EOC) and various members of the Debris Management Team may be requested to assist the EOC staff in the management of the debris situation.

Local jurisdictions will evaluate the amount of damage and debris within their jurisdictions and provide the County EMO information on amount of damages and debris removal actions planned. Requests for disaster assistance will be in accordance with Annex O, County Emergency Operations Plan.

Each jurisdiction must execute an emergency declaration for their jurisdiction. A copy of the declaration will be faxed to the County EMO office (Fax # 315-376-5293)

The following items would need to be considered during the response and recovery phases of debris management.

# Phased Approach

1. The County and Jurisdictional Debris Management Teams will address debris issues and response using a phased approach as noted below:

# Phase One – Emergency debris clearance to open access for emergency response vehicles and necessary traffic.  This may be accomplished by jurisdiction officials due to the immediate nature of the situation.

# Phase Two – Debris issues affecting health and safety. These may include such issues as chemical, sewage, and flood contaminated debris, as well as dangerous limbs and trees, dead animals, and spoiled food.

# Phase Three – Other actions necessary to protect health and safety. These may include, but not be limited to, pest or rodent control activities associated with the presence of debris.

# NOTE:  **It is important to note that the first three activities may or may not qualify for reimbursement under a state or federal declaration; however, they may be critical to preventing the spread of disease in the communities.

# Phase Four – Complete all remaining debris activities necessary to restore the county to pre-disaster condition.

# Evaluation of Need

# 1.  When a debris generating event occurs - the EMO Director will brief the Team (normally by e mail) regarding the extent of the damage produced by the event and of actions planned or underway. Team members will provide any assistance or response necessary at the time.

# 2.  An assessment of the debris situation county-wide will be made, to include estimates of damages by jurisdiction or joint jurisdiction, and the County EMO office, or County EOC staff, will provide assistance and coordination for the jurisdictions as necessary.

# 3.  Debris cleanup activities will be prioritized based on the four phases of debris activities as listed under Phased Approach above.

# 4.  Mutual aid assistance from unaffected jurisdictions and from other counties will be requested when-ever necessary.

- Assistance may be available from surrounding county health departments or solid waste districts.

- Written agreements should be signed to clarify the terms of the assistance. See Appendix 3, Sample Mutual Aid Agreement. (Pages 28-29).

# Determination of Appropriate Strategy

# 1.  The Debris Management Team approved the formation of a Debris Management Workgroup that consists of various agency and organization personnel that will meet as necessary to assist the County EMO with the development of the DM Plan. This group will provide impute to the county plan to include legal, environmental, organizational, response actions and other matters as necessary.

# 2.  Debris types may include:

# Woody and tree material

# Household goods, including furniture, personal belongings, and appliances

# Food waste

# Utility poles and wires

# Hazardous materials and infectious waste

# Vehicles and tires

# Building materials

# Animal carcasses

# Silt and mud

# 3.  Means of collection may include:

# Use of authorized waste transfer or disposal facilities

# Establishment of alternate or Temporary Debris Storage and Reduction (TDSR) sites

# Direct pickup

# Placement of dumpsters

# 4.  Means of Reduction

# Incineration

# Grinding and chipping

# Separation

# Recycling

# 5.  Means of Disposal

# Landfill disposal

# Incineration

# Sale or donation of reduced material

# Decontamination and reuse

6.  Demolition of a structure may be the only option in certain instances when severe damage has occurred.  This will only be recommended after all other options have been explored.  Any building deemed unsafe by local fire chief will be immediately razzed and debris left on site.

a.    Local building and zoning officers are required to inspect any buildings sustaining major

damage.

b.    Lewis County Public Health may also conduct inspection in certain cases and has the

authority to condemn buildings.

c.    Permits for demolition are issued by the Lewis County Building and Codes.

d.    Responsibility for all costs and removal of debris from demolition is the responsibility of the

property owner.

- When demolition is recommended, contracts and legal guidance will be necessary.  See Appendix 5, Demolition Checklist. (Page 31-32)

# Debris Removal Operations

1.  Debris removal operations will be divided by public and private property.

a.  Public Property/Rights-of-Way Debris Removal:  Debris deposited on public lands including the

right-of-way will be the responsibility of local government.

- In some cases, where a health and/or safety threat exists, private property owners may move event-related debris to the public right-of-way for removal by government forces.

- Government forces or volunteers may assist private property owners if necessary to remove event-related debris that poses a health and/or safety threat.

- Private Property Debris Removal:  Debris deposited on private property is the responsibility of

the property owner.

- In some cases, where a health and/or safety threat exists, private property owners may move event-related debris to the public right-of-way for removal by government forces.

~  Debris removal schedules will be published through local media outlets and provided to

officials in affected jurisdictions for release to private individuals.

~  Instructions for separation of debris and steps to follow if assistance is required in getting

debris to the curbside will be published with the removal schedules.

- Volunteers or voluntary groups may assist property owners.

Guidance for Debris Removal and Homeowner’s Insurance Coverage Considerations.

Appendix 6 contains valuable information regarding the removal of eligible debris from private property; eligibility of curbside pick-up; and homeowner’s insurance coverage for debris removal.

Debris Managers, other officials and operators should be familiar with the information provided in this appendix. (Page 33-34)

Temporary Debris Storage and Reduction Sites (TDSRS)

The intent is to have at least one debris storage and reduction site in each geographical area addressed by these plans.

Temporary debris storage and reduction sites may be on public or private land. Sites selected should be located close as possible to the geographical area addressed by the plan.

The County and the local Debris Managers will work together to coordinate the size and locations of the various sites, to develop appropriate site layout diagrams, determine site ingress/egress, determine site use and limitations, and other issues as required.

State and Federal guidelines for debris sites will be followed. New York State Department of Environmental Conservation representative will be requested to review the sites and usage plans and provide comments as needed.

All sites will be entered into the County GIS mapping systems and information on all sites within the county will be provided all jurisdictions and concerned agencies and organizations.

Debris Site Security

Debris Site security is required to ensure the site is not used for illegal dumping.

Security of the active temporary debris sites within the county and local jurisdictions will be coordinated by the County Sheriff’s Office and with local law enforcement departments.

Debris Site Managers will be responsible for overseeing the security of the jurisdictions site(s). All problems will be brought to the attention of the County EMO office (or County EOC).

Public Notification and Information

It is extremely important for the public to be notified of the procedures to be followed in handling the debris on their property and businesses as soon as the information is available. This information should include:

- Notice of how removal of debris from private property will be conducted and what is type of debris eligible to be picked up.

- Dates and time and locations schedules for debris pickup within the jurisdiction.

- Informational bulletins regarding the individual owner’s responsibilities, insurance coverage considerations, volunteers. etc.

Contract Monitoring

a.  In the event that contracts are used for debris removal, monitoring of contractors is a very important

issue. The team will designate a person or persons for contract monitoring.

b.  Contract monitoring verifies that the following actions are taking place:

- Debris being picked up is a direct result of the disaster

- Trucks hauling debris are fully loaded.

- Debris pick-up areas are being managed properly

- Trucks are sticking to debris routes if outlined

- Inspection of temporary storage sites to ensure operations are being carried out according to contract

- Verification of security and control for temporary debris storage and reduction sites.

Contracts and Contracting

Types of Contracts:

The following types of contracts may be used in conducting debris management operations.

Time and Material: Under a time and material contract, the contractor is paid on the basis of time spent and resources utilized in accomplishing debris management tasks. The Federal Emergency Management Agency policy requires that the use of time and material contracts be limited to the first 72 work hours following a disaster event. See Appendix 7, Sample Time and Materials Contract. (Pages 35-37)

Lump Sum: A lump sum contract establishes a total price using a one item bid from a contractor. It should be used only when a scope of work is clearly defined, with areas of work and quantities of material clearly identified.  See Appendix 8, Sample Lump Sum Contract, (pages 38-40)

Lump Sum contracts can be defined in one of two ways:

~  Area Method, where the scope of work is based on a one-time clearance of a specified area, or

~  Pass Method, where the scope of work is based on a certain number of passes through a specified

area, such as a given distance along a right of way.

Unit Price: A unit price contract is based on weight (tons) or volume (cubic yards) of debris hauled and should be used when the scope of work is not well defined. It requires close monitoring of collection, transportation, and disposal to ensure that quantities are accurate. A unit price contract may be complicated by the need to segregate debris for disposal.  See Appendix 9, Sample Unit Price Contract. (Pages 41-43)

Qualified Contractors:

A list of certified contractors for Lewis County is maintained by the Lewis County Building and Codes office and contains separate categories for types of work.

Right-of-Entry/Hold Harmless Agreements:

1.  Disaster response activities may require entering private property to remove debris that is a threat to the health and safety of occupants.

2.  Entry onto private property will be made only when absolutely necessary.  Agreements will be necessary to protect private and public interests.

3.  See Appendix 10, Sample Right-of-Entry/Hold Harmless Agreement. (Page 44)

Contract Monitoring:

In the event that contracts are used for debris removal, monitoring of contractors is a very important

issue. The team will designate a person or persons for contract monitoring.

Contract monitoring verifies that the following actions are taking place:

- Debris being picked up is a direct result of the disaster

- Trucks hauling debris are fully loaded

- Debris pick-up areas are being managed properly

- Trucks are sticking to debris routes if outlines

- Inspection of temporary debris storage sites to ensure operations are being carried out according to contract

- Verification of security and control for temporary debris storage and reduction sites

NOTE: The Lewis County Prosecutor will provide legal counsel and review of all proposed agreements.

Avoidance Checklist

Jurisdictional officials must be aware of the pitfalls of ‘contracting’ and ensure that all personnel involved in oversight of the debris management efforts are aware of the following:

- DO NOT:  Award a debris removal contract on a sole-source basis.

- DO NOT:  Sign a contract (including one provided by a contractor) until it has been thoroughly reviewed by your legal representative.

- DO NOT:  Allow any contractor to make eligibility determinations, since only FEMA has that authority.

- DO NOT:  Accept any contractor’s claim that it is “FEMA certified.”  FEMA does not certify, credential, or recommend debris contractors.

- DO NOT:  Award a contract to develop and manage debris processing sites unless you know it is necessary and have contacted the state for technical assistance concerning the need for such operations.  Temporary debris storage and reduction sites are not always necessary.

- DO NOT:  Allow separate line-item payment for stumps 24 inches and smaller in diameter; these should be treated as normal debris.

- DO NOT: “Piggyback” or utilize a contract awarded by another entity.  Piggybacking may be legal under applicable state law; however, the use of such a contract may jeopardize FEMA funding.

- DO NOT:  Award pre-disaster/stand-by contracts with mobilization costs or unit costs that are significantly higher than what they would be if the contract were awarded post-disaster.  Such contracts should have variable mobilization costs depending upon the size of the debris work that may be encountered.

Documentation:

1.  Documentation of debris management activities is extremely important for potential reimbursement of costs.  It is important to record all debris activities performed, costs and authorizations granted. Copies need to be maintained for a historical record and for reference in updating plans.

2.  Documentation of activities and costs associated with debris is the responsibility of those performing work at all levels of government (County, City, Villages and Townships) as well as those who provide oversight and direction.

3.  Each jurisdiction must maintain complete and accurate records of the jurisdiction’s costs for debris removal in order to justify costs for reimbursement under the state and federal disaster assistance rules.

4.  At a minimum, documentation needs to address the following:

- Labor, equipment, rental fees and material costs

- Mutual-aid agreement expenses

- Use of volunteered resources, including labor

- Administrative expenses

- Disposal costs

- Types of debris collected, amounts of each type, and location of origin

5. Documentation must also meet State and/or FEMA standards in order for reimbursement of expenses to be approved.  See Appendix 4, Debris Ticket Format for Landfill Disposal. (Page 30)

DIRECTION & CONTROL

Activation of the Plan

1.  County and Local Plans will be activated as soon as it is apparent that there is a significant amount of debris that requires immediate action.

2.  The Team will be notified of the situation by the EMO Director and certain members may be activated with the EOC staff.

3.  The County Debris Manager will work with the EOC staff to coordinate activities with local jurisdictions, local Debris Managers and OEPA representatives.

Establishment of Debris Removal Priorities

When a debris-generating event occurs, there is an immediate need for prioritization of actions.

- The first priority shall include roadways that allow ingress and egress to the critical public facilities such as fire stations, police stations, hospitals, and other critical facilities.

- Other essential, but perhaps not critical facilities include schools, municipal buildings, water treatment plants, wastewater treatment plants, power generation units, airports, temporary shelters for disaster victims, etc.

- The county will need to prioritize debris removal from roadways that allow ingress or egress to these facilities.

Environmental Compliance

1.  Compliance with environmental protection laws and regulations is still required after disasters.

2.  Federal and State Environmental Protection Agencies and local Health Departments should be consulted for applicable regulatory requirements.

3.  Hazardous waste will be a significant issue in the debris management strategy.

- The county, township, city or village will work closely with Federal and State environmental protection agencies to ensure proper removal and disposal of hazardous waste.

- Procedures for establishing a separate staging area for hazardous waste, to include lining with an impermeable material so chemicals do not leak into the groundwater and soil will need to be developed.

CONTINUITY OF GOVERNMENT

To be monitored by Lewis County Manager

ADMINISTRATION & LOGISTICS

Temporary Debris Storage and Reduction (TDSR) Sites

a.  Some specific considerations when using these types of sites include:

- Location: Care should be taken in selection of TDSR sites.  Land use, proximity to housing, location of the nearest water table and/or public water supply, and other factors that may impact the use of the site should be taken into account.

- Operations: Monitoring receipt of debris and verifying types of debris received are critical functions for successful operation of a TDSR site.  Included in the attachments to this document is a sample TDSR site layout.

- Closeout: In order to close out a TDSR site, care should be taken to restore the site to its original condition in an environmentally friendly and timely manner.  Included in the attachments to this document is a checklist for site closeout.

b.  See Appendix 11, TDSR Checklist, Issues, and Layout, for more information. (Pages 45)

Tracking of Resources

a.  Tracking of resources is essential in order to obtain the most possible utilization from those

available in the County.  County EMO maintains a Resource Manual and will soon utilize Ops

Center Software for tracking resources, expenses, and actions taken during disasters.

b.  The level of detail in the tracking system will be dependent upon the size magnitude of the

disaster. County EMO (and the EOC) will assist the local jurisdictions as needed.

Meetings and Briefings

a.  Meetings and briefings will be conducted by or through the County EOC. The main purpose of the

meetings is to brief EOC staff and media on current and future debris management activities.

b.  Debris management staff personnel will attempt to participate in all EOC meetings provide

briefings as necessary and provide the latest information available to the EOC staff.

Documentation Process

a.  Debris management personnel will maintain records regarding planning and decisions made on

debris management activities.

b.  This includes minute of meetings, debris site selections, debris removal policies and priorities,

demolition of public/private structures and others.

## State Agency Support

## Following is a list of state agencies that may participate in, or support, debris removal activities:

- New York State Department of Transportation

- New York State Department of Health – Emergency Response Section

- New York State Emergency Management Agency

- Cornell Cooperative Extension

- New York State National Guard

- New York State Police

Direct Federal Assistance

Direct federal assistance may be available during certain incidents; however, this applies only to emergency work (debris removal and emergency protective measures) and must meet general FEMA eligibility criteria.  Debris activities that are eligible for Direct Federal Assistance include:

- Debris removal from critical roadways and facilities

- Debris removal from curbsides or from eligible facilities and hauling to either temporary or permanent sites

- Identification, design, operation, and closeout of debris management sites

- Monitoring debris contractor’s activities

- Demolition or removal of disaster damaged structures and facilities in accordance with FEMA regulations and policies

Technical Assistance

State Technical Assistance is available to local officials for a variety of tasks related to debris planning.  The New York State Department of Environmental Conservation and New York State Emergency Management Office can provide technical assistance in the following areas:

- County and Local Debris Management Plans

- Debris Management Site plans

- Contract/TDSR checklist.

- Documentation aids (ex. Trip tickets)

Federal Technical Assistance

Federal technical assistance may be available and applies when a state or county lacks technical knowledge or expertise to accomplish an eligible task.  The Federal Emergency Management Agency will then request technical assistance from the appropriate federal agency in the National Response Plan.

Eligible technical assistance includes:

- Assistance in developing an overall debris management plan

- Assistance in developing Debris Management Site plans

- Assistance in developing of monitoring plans

- Assistance in developing contract guidelines

- Assistance in developing and implementing trip tickets processes

Agencies that may be assigned missions from the Federal Government

- Federal Highway Administration

- United States Department of Agriculture

- Environmental Protection Agency

- United States Army Corps of Engineers

- United States Coast Guard

Volunteer Organizations

Volunteer organizations may provide assistance for debris removal from private property.  There is a wide range of volunteer organizations at the local, state, and federal levels.  The following is an incomplete list of organizations:

- American Red Cross

- State or Local Emergency Response Teams

- Medical Reserve Corps

- Catholic Social Services

- Salvation Army

- Mennonite Services

- Civic Clubs

- Student Organizations

- Church Organizations

PLAN DEVELOPMENT & MAINTENANCE

1.  The Lewis County EMO Director and the Solid Waste Coordinator (in cooperation with the organizations listed in this Plan) are responsible for updating this Plan based on deficiencies identified through actual events, drills and exercises, and changes in government structure and emergency organizations.

2.  The Lewis County EMO Director will prepare, coordinate, publish and distribute necessary changes and revisions to this Plan.

AUTHORITIES AND REFERENCES

Authorities

- 44 CFR (Code of Federal Regulations) Part 13, Uniform Administrative Requirements for Grants and Cooperative Agreements to State and Local Governments

- 44 CFR Part 206, Disaster Assistance (subparts G-L pertain to the Public Assistance Program)

References

- Debris Management Guide, FEMA 325, April 1999

- Public Assistance Policy Digest, FEMA 321, October 1998

- Public Assistance Guide, FEMA 322, October 1999

- FEMA Debris Management Course (G202)

ADDENDA									        Page Numbers

Appendix 1 - Debris Calculation Worksheet					(Page 15)

Appendix 2 - Debris Fact Sheet for Local Officials                                                 	(Page 16)

Tab 1 - Temporary Debris Sites Information 				(Page 24)

Tab 2 - Contracting							(Page 25)

Tab 3 - FEMA Eligibility						(Page 26-27)

Appendix 3 - Sample Mutual Aid Agreement                                                     	(Pages 28-29)

Appendix 4 - Debris Ticket Format for Landfill Disposal 			(Page 30)

Appendix 5 - Demolition Checklist						(Pages 31-32)

# Appendix 6 - Debris Removal from Private Property				(Pages 33-34)

Appendix 7 - Sample Time and Materials Contract				(Page 35-37)

Appendix 8 - Sample Lump Sum Contract for Debris Removal			(Pages 38-40)

Appendix 9 - Sample Unit Price Contract for Debris Removal			(Pages 41-43)

Appendix 10 - Sample Right of Entry Agreement 				(Page 44)

Appendix 11 - TDSR Checklist, Issues, and Layout			             (Pages 45)

AUTHENTICATION

__________________________		             __________________________

(signature)					     (signature)

Director					Director

Transfer and Recycling				Lewis County Emergency Management Office

_____________________		            	_______________________

(Date)						(Date)

Debris Calculation Worksheet

| Damage Class | Quantity | CY of Debris Each | Total Debris |
| --- | --- | --- | --- |

Mobile Home (25-30 CY Each)

| Destroyed |  |  |  |
| --- | --- | --- | --- |
| Major |  |  |  |
| Minor |  |  |  |
| Affected |  |  |  |
| Sub-Total |  |  |  |

Single Family w/o Basement (25-30 CY Each)

| Destroyed |  |  |  |
| --- | --- | --- | --- |
| Major |  |  |  |
| Minor |  |  |  |
| Affected |  |  |  |
| Sub-Total |  |  |  |

Single Family w/Basement (45-50 CY Each)

| Destroyed |  |  |  |
| --- | --- | --- | --- |
| Major |  |  |  |
| Minor |  |  |  |
| Affected |  |  |  |
| Sub-Total |  |  |  |

Multiple Family w/o Basement (55-60 CY Each)

| Destroyed |  |  |  |
| --- | --- | --- | --- |
| Major |  |  |  |
| Minor |  |  |  |
| Affected |  |  |  |
| Sub-Total |  |  |  |

Other

| Double Storage Units |  |  |  |
| --- | --- | --- | --- |
| Single Storage Units |  |  |  |
| Inaccessible |  |  |  |
| Sub-Total |  |  |  |
| Total |  |  |  |

Appendix 1 – Debris Calculation Worksheet

DEBRIS FACT SHEET FOR LOCAL OFFICIALS

The information contained within this document was developed by The New York State Department of Conservation and Lewis EMO and is intended to assist local officials responsible for all or a portion of the issues relating to managing debris resulting from a disaster or significant emergency.  Removal, reduction, recycling, temporary sites, contracting and disposal data as well as points of contact are included in the following pages.

The New York State Department of Conservation (NYSDEC) and Lewis Emergency Management Office (EMO) are two state agencies that have primary response to disasters.  Disasters can generate a significant amount of debris and can disrupt local government operations in general. Their roles and day-to-day points of contact are detailed below.

LOCAL GOVERNMENTS

Local Health Departments may be able to provide technical assistance regarding debris management and public health issues. Local health departments may also have primary responsibility during a disaster, in the regulatory oversight for proper management of debris. Of particular concern for public health and safety is the management and proper disposal of debris created by a disaster or by demolition, yard waste, household hazardous waste, food stuffs and spoiled food.

Local Solid Waste Management Districts can help with recycling options and may have resources that could support cleanup efforts.  For more information on recycling contact the North Country Recycles at http://www.northcountryrecycles.org/

New York State Department of Environmental Conservation

Primary responsibility during a disaster is regulatory oversight for proper management of debris. This is accomplished by providing rule interpretations (regulatory requirements), technical assistance and coordination regarding temporary staging, collection, removal and disposal of debris and resource lists.

www.nysdec.gov

NEW YORK STATE EMERGENCY MANAGEMENT OFFICE

Primary responsibility is coordination of state assistance, through County Emergency Management Agency offices, to support the efforts of local officials following disasters and a Governor's Proclamation.  The Disaster Recovery Branch administers reimbursement programs for costs associated with local response/recovery actions, including debris operations.

NYSOEM Region 4 – Central New York

10 Alder Drive Suite 103

East Syracuse, NY 13057

Phone (315) 438-8907  Fax (315) 438-3350

Included within this Debris Management Fact Sheet:

Tab 1 - Temporary Debris Site Information, page 24

Tab 2 - Contracting, page 25

Tab 3 - FEMA Eligibility, page 26-27

* The debris means all waste types generated during an event

Rev 2/06

# Storm Debris Management Guidelines

The following table provides guidance on the proper management of various types of debris that could be generated from natural disasters and/or major storm events.  The most recent version of this is available at https://www.dec.ny.gov/regulations/8751.html

| Debris Type | Recommended Handling | Other Options | More Information |
| --- | --- | --- | --- |
| Asbestos Containing Material (ACM) | See ACM Disaster Guidance |  | ACM Disaster Guidance (PDF, 54 KB) |
| Asian Long-horned Beetle (ALB) Debris | Chip ALB host trees to less than 1 inch in two dimensions. Use as mulch/erosion control/bulking agent within quarantine area or outside quarantine area with Ag&M approval. | Dispose on-site Use chips as fuel at an approved facility with Ag&M approval. | NYS Asian Long-horned Beetle Guidance (Leaving DEC's Website) USDA Plant Health: Asian Long-horned Beetle Guidance (Leaving DEC's Website) USDA Asian Long-Horned Beetle Guidance (PDF, 7.84 mB) (Leaving DEC's Website. Note: this is a large file which may take a moment to download.) Division of Air Resources - Stationary Sources |
| Dead Animals | Compost on-site or at an accessible location in the area | MSW Landfill | Natural Rendering (Leaving DEC's Website, PDF, 900 KB) |
| Electronic Waste (E-waste) | Consumers may segregate & recycle electronic waste in accordance with the NYS Electronic Equipment Recycling & Reuse Act. A list of registered E-waste collectors can be found under More Information in the right-hand column. Check with your local municipality for additional information and other alternatives. | In extreme storm conditions, federal, state and/or local emergency responders may arrange for special e-waste management services. | New York State Electronic Equipment Information |
| Emerald Ash Borer (EAB) Debris | Chip EAB host trees to less than 1 inch in two dimensions. Compost in accordance with USDA criteria. Use as mulch/erosion control/bulking agent within quarantine area or outside quarantine area with Ag&M approval. | Dispose on-site Use chips as fuel at an approved facility with Ag&M approval. | EAB Regulations and Quarantines Division of Air Resources - Stationary Sources |
| Food Spoilage | Compost either on-site or at existing compost facility | MSW Landfill |  |
| Household Hazardous Waste (HHW) | Store in a controlled area until it can be taken to a HHW facility or HHW collection event. Contact your local municipality for information on collection events. | In extreme storm conditions, federal, state and/or local emergency responders may arrange for special HHW management services. | Household Hazardous Waste |
| Land Clearing Debris (general) | Grind or chip on-site. Use as mulch/erosion control/bulking agent. | Dispose on-site. Use chips as fuel at an approved facility. | Composting Information Division of Air Resources - Stationary Sources |
| Oil-Contaminated Debris Debris contaminated with : Virgin #2, #4, or #6 fuel oil, fuel oil tank bottom waste, diesel fuel, crude oil, and gasoline. | Waste-to-Energy Facility (contact facility to determine acceptable wastes) | MSW Landfill | Call Spills Hotline 1-800-457-7362 Chemical and Petroleum Spills Proper Management of Spill Residuals and Debris (PDF) (218 KB) |
| Utility Poles | Reuse (reuse of utility poles treated with creosote is limited unless the DEC commissioner grants a waiver from the Creosote Phase-Out Law) | MSW or C&D landfill | Creosote Lumber Pressure Treated With Chromated Copper Arsenate |
| White Goods and Automobiles | White goods (such as large appliances) and automobiles should be moved to an authorized staging area. | Recycled as scrap metal. | Appliances Vehicle Dismantling |

The Department's Division of Materials Management recognizes the need for communities to perform efficient and timely cleanup of debris generated by natural disasters and/or major storm events. As a general policy, the Department recommends that when possible, debris or other municipal solid wastes resulting from such events, be shipped from the point of origin directly to authorized recycling, reuse, transfer/processing or disposal facilities. If possible, those responsible for cleanup should first contact the Regional Materials Management Contact in the impacted Region for information on available solid waste management facilities in the immediate affected area. If local communication is not possible, the State Emergency Management Office at the State Emergency Coordination Center (SECC) should be contacted for a list of these facilities which will be provided to them by the Department's Bureau of Permitting and Planning.

Where possible, the Department encourages the recycling and beneficial use of all solid wastes including solid wastes generated as a result of a natural disaster. In addition, proper attention to the types and appropriate separation of debris needs to be considered. Wastes which are considered exempt should be separated from those which are regulated whenever possible. Final management and/or disposal costs can thus be greatly reduced while ensuring that all disaster-related solid wastes are properly managed. For instance, significant volumes of tree and limb debris can be chipped into mulch or donated as firewood to avoid expensive disposal costs and the related consumption of valuable landfill air space if mixed with solid wastes. As noted below, communities can effectively collect, store and process tree and limb debris within the impacted community without need for Department permitting. This, however, does not include the burning of tree and limb waste materials. Burning of debris requires special permits which may not be attainable in certain areas of the State due to concern for air quality and public safety.

In the event that solid wastes cannot be shipped directly from the point of origin to authorized transfer/processing or disposal facilities, there are several options available. Part 360 contains a number of regulatory exemptions for the management of land-clearing debris wastes (i.e., tree and limb generated as storm debris) as addressed above. Provisions also exist in Part 360 for the development of new registered facilities which can be used after major storm events for temporary storage of certain types of storm debris. Additionally, temporary storage operations can also be conducted under Emergency Authorizations or General Permits. Such authorizations have been used without known adverse impacts to the environment or public safety during each of the events which occurred in 1998. The discussions below provide specific guidance on all of the options discussed above.

1. Existing Disposal and Transfer/Processing Sites

Individuals are advised to check with the Regional Materials Management Contact located in the appropriate Regional Office for information on solid waste management facilities in the immediate area. Also, individuals should contact the disposal/handling facility regarding tipping fees and their ability/willingness to accept the waste in question. Some of the municipally-owned facilities may only accept wastes generated within their municipal boundaries.

### 2. Exemptions

The following are examples of exempt solid waste activities for which no permits are required:

#### Land Clearing Debris

Exempt Wood Processing Facilities
Facilities that receive and process (not dispose) only land-clearing debris are exempt from solid waste regulation [360-16.1(b)].

Solid Waste Cessation
The following items are not considered solid waste: unadulterated wood, wood chips, or bark from land-clearing operations, when these materials are placed in commerce for service as mulch, landscaping, animal bedding, erosion control, wood fuel production, and bulking agent at a compost facility [360-1.15(b)(3)]. This exemption does not apply to the disposal of such material.

Exempt Disposal Facilities
Landfills used for the disposal of trees, stumps, yard waste and wood chips generated from these materials are exempt when origin and disposal of such waste occur on properties under the same ownership or control.

### 3. Individual Emergency Authorizations

For those activities which are not exempt, for example, temporary storage areas for construction and demolition (C&D) debris which is not generated on-site, authorization can be made on a site-specific basis by appropriate NYSDEC Regional staff. This can be done under the provisions of "Individual Emergency Authorizations" pursuant to the provisions of 6 NYCRR Part 621, section 621.12. These provisions allow temporary storage of storm debris for a limited duration only (maximum time is 60 days) until arrangements can be made for waste transportation to either treatment or final disposal facilities. Contact the appropriate Regional Permit Administrator for further assistance with such authorizations.

In addition, a temporary emergency waste transporter permit can be authorized to allow for the transportation of regulated wastes such as raw sewage, septage, sludge from a sewage treatment plant, waste tires, waste oil or industrial-commercial waste including hazardous waste and medical waste. Contact the appropriate Regional Permit Administrator for further assistance with such authorizations or contact the Waste Transporter Permit Program at (518) 402-8792.

### 4. General Permits

General Permits for temporary Storage of storm debris are available from the Regional Office's Division of Environmental Permitting. This provision is typically employed when a State of Emergency or Disaster is declared by the either the Governor or President. On matters regarding issues relative to the need for emergency General Permits, you may contact the appropriate Regional Permit Administrators.

### 5. Registered Disposal Facilities

Part 360 also contains a streamlined registration process for landfills that only accept land-clearing debris for disposal and that are three acres or less in area, provided the facility is not located in Nassau or Suffolk County. The registration process, however, does specify that the registered landfill must be operated in compliance with all the applicable requirements [360-7.2]. The appropriate Regional Materials Management person should be contacted for guidance on the use of these provisions.

### 6. Special Concerns

With emergency events, the Department has established response guidance based upon recent experience for the following areas of concern:

Asbestos Contaminated Material (ACM) - Significant storm events can result in the generation of large amounts of ACM. Cleanup (and repair) crews and emergency response officials should be made aware of asbestos removal and disposal requirements. This guidance is designed to provide a streamlined summary for proper handling of ACM generated during these storm events.

Asian Long-horned Beetle infestation - There are several areas in New York City and Long Island that are designated by the Department of Agriculture and Markets as emergency quarantine areas, pursuant to Section 139.2 of the Agriculture and Markets Law of New York State. Recent storm events resulted in disposal issues for trees and debris from areas under quarantine for Asian Long-horned Beetle infestation. All businesses, municipalities or individuals working inside the quarantine areas are required to be under a compliance agreement with the NYS Department of Agriculture and Markets for the proper handling and disposition of host material. Under the terms of the quarantine, there are also regulated articles within the quarantined area that require special handling. Regulated articles include all life stages of the Asian Long-horned Beetle (Anoplophora glabripennis) and host material living, dead, cut or fallen, inclusive of nursery stock, logs, green lumber, firewood, stumps, roots, branches and debris of one-half inch or more of certain genera.

Under compliance agreements for the movement of host trees or debris generated from tree trimming, removals, disposal or sales, it is mandatory for all businesses, municipalities or individuals to have crew leaders and/or supervisors attend an Asian Long-horned Beetle Training Workshop. Regulated materials are to be cut, chipped, and/or incinerated and removed in accordance with approved disposal procedures and practices identified by federal and state officials.

For more information about the program, you should contact the NYS Department of Agriculture and Markets' Division of Plant Industry at (518) 457-2087.

Please see the Links leaving DEC's website in the right column for ALB maps and regulations.

Additional information about invasive species can be found here.

Dead Animals - Emergency storm events can result in significant loss of livestock, pets and natural wildlife. Part 360 contains provisions and exemptions for the disposal of dead animals. Paragraph 360-1.7(b)(3) allows disposal areas for animal carcasses generated on a farm to be located within the property boundaries of that farm. Please contact the Department of Agriculture & Markets, Division of Animal Industry at 518-457-3502 for further regulation/guidance pertaining to disposal of dead farm animals on the property where they were raised or kept for farm purposes. Paragraph 360-1.7(b)(10) allows the disposal of road-killed animals within the right-of-way on local roads and State and County highways under the jurisdiction/ownership of government agencies.

Electronic Waste (E-waste) - Emergency storm events can result in the damage and loss of various electronic equipment, such as computers, computer peripherals, televisions, small scale servers and small electronic equipment. Consumers can segregate & recycle storm damaged electronic waste (E-waste) in accordance with the NYS Electronic Equipment Recycling & Reuse Act. Consumers may store E-waste, if intact, without harm and wait until equipment can be properly disposed of. Consumers can also contact their municipality for more information regarding additional recycling/reuse/disposal options which may be available locally. Reuse of working E-waste items is always an option and these items can be donated to various organizations. In extreme storm conditions, Federal, State and/or Local emergency responders may arrange for special e-waste management services, such as curbside collection/removal and/or drop off locations. In these special circumstances, all relevant information, including instructions and pick-up schedules will be developed and disseminated to the affected parties.

Emerald Ash Borer Quarantines - State quarantines are in place encompassing the majority of western New York, as well as Albany, Greene, Orange and Ulster Counties that restrict the movement of ash trees, ash products and firewood from all wood species in order to limit the potential introduction of emerald ash borer (EAB) to other areas of the state.

These quarantines restrict the intrastate movement of certain "regulated articles." The order specifically defines regulated articles as:

- Entire ash trees of any size, inclusive of nursery stock

- Any part of ash trees, including leaves, bark, stumps, limbs, branches, and roots

- Ash lumber or ash logs of any length

- Any item made from or containing ash wood

- Any article, product or means of conveyance determined by APHIS, NYSDAM or the Department to present a risk of spreading the EAB infestation

- Firewood from any tree species

- Wood chips and bark mulch from any tree species, larger than 1 inch in two dimensions, whether composted or un-composted

New York's order prohibits the movement of regulated articles beyond the quarantined counties without certification or compliance agreements issued by NYS DAM or USDA APHIS. The state order also restricts the movement of the regulated wood products into or through the quarantine district by requiring several provisions including, but not limited to documentation listing the origin and destination of shipments, and prohibiting transporters from unnecessarily stopping while traveling through the quarantine district.

View the EAB Regulations & Quarantines web page.

Additional information about invasive species can be found here.

Food Spoilage - Communities are encouraged to establish provisions for the disposal of food spoilage caused by sustained power outages. Food losses can be prevalent during times of prolonged power outages and the spoiled food can present an immediate threat to public health if provisions are not promptly made for its safe handling and disposal. Communities can establish special emergency procedures for the collection and/or drop off points for spoiled food waste in the event that power outages exceed an established duration. This would help minimize the impacts caused by the untimely removal of food wastes in areas of widespread damage.

Household Hazardous Waste Collection Stations - Previous storm events have revealed the need to alert debris removal crews on the need for proper separation of Household Hazardous Waste when removing extensively damaged structures. These debris removal crews often find themselves in situations where the content and nature of household/commercial or industrial wastes are unknown. Many households commonly contain numerous solvents, chemicals, paints, heavy metals, pesticides, compressed gases and petroleum products that are hazardous to human health if not handled properly. Additionally, many commercial establishments or local industries contain similar hazardous materials which raise concern if not properly handled upon discovery.

Proper precautions should be identified and implemented whereby cleanup crews can establish a controlled area to temporarily store household hazardous waste until a specialized contractor could be brought in to deal with the material. Many communities may have access to such contractors from conducting household hazardous waste cleanup days. In certain instances, organizations such as the National Guard are sometimes called in on debris cleanup detail and may have lists of contractors and funding abilities for such services. Household Hazardous Waste Facilities have been established for the collection and storage of Household Hazardous Waste. Any questions on determining if waste is hazardous should be directed to this Department at (518) 402-9543.

Oil-Contaminated Debris

Oil-contaminated debris or material contaminated with other petroleum products should be segregated from other types of debris prior to disposal, and should be stored in a well-ventilated area. If stored outdoors, piles should be covered to keep precipitation from contaminating soil or water. Some oil-contaminated debris generated by households may be acceptable at a municipal waste combustor. Contact the specific facility to determine if your debris can be accepted. If not, oil-contaminated debris can be disposed of in a municipal solid waste landfill.

Utility Pole/Treated Wood Reuse & Disposal - Utility poles, retaining walls and fencing made with treated wood can all become damaged during storm events. All these materials have been treated with preservatives to increase their useful life, and must be managed properly during storm cleanup. Utility poles are often treated with creosote. Retaining walls may have been treated with creosote or other preservatives. Older wood fencing is typically treated with chromated copper arsenate, while more recently installed wood fencing is likely treated with one of a variety of other copper-based preservatives.

As of January 2008, New York State law prohibits creosote-treated lumber from being reused for other purposes such as landscaping or retaining walls. The only exception is railroads, or utility companies that maintain control or ownership of the materials. In that case the wood treated with creosote can be reused or stockpiled for re-use by those entities.

Wood treated with creosote from construction and demolition (C&D) activities can be disposed in a permitted municipal solid waste (MSW) landfill that accepts C&D debris, or at a permitted C&D debris landfill, or burned in a permitted municipal solid waste or hazardous waste combustion facility that is authorized to accept such material.

Treated wood should not be chipped into mulch or burned in fireplaces, stoves, outdoor wood-fired boilers or open fires.

White Goods and Automobiles

Equipment that has rusted or deteriorating surfaces, or if it includes flood-damaged wood/particle board or plastic laminate components should be discarded. Nonworking refrigerators, freezers and air conditioners will need to have Freon removed by a certified technician prior to recycling. Most large appliances, particularly if they contain at least some metal, can be recycled as scrap metal once the Freon is removed.

Vehicles with minor flood or fire damage may be repairable, but as with restoring other personal belongings, time is a factor. Water damage can become irreparable in a short period. Contact your insurance company to have the vehicle examined by a professional. Both fire and water can damage electrical and mechanical systems. Sewage, sand, and other debris can harm the engine. Do not attempt to start the car until it has been examined-have the vehicle towed. Mold growth in the interior is probable in flood damaged vehicles; carpet and padding must be removed and cleaned.

Most metal scrap yards or junk auto dealers will haul non-salvageable vehicles for recycling. Consult the telephone directory under "automobile wrecking and salvage" or "scrap metal."

To further assist you on general solid waste issues, staff in the Bureau of Permitting and Planning may be reached at (518) 402-8678.

TEMPORARY DEBRIS SITE INFORMATION

SITE EVALUATION

Site Ownership:

Use public lands to avoid costly leases and trespassing allegations. Use private land only if public sites are unavailable.

Site Location:

Consider impact of noise, dust and traffic;

Consider pre-existing site conditions;

Look for good ingress/egress at site(s);

Consider impact on ground water;

Consider site size based on:

Expected volume of debris to be collected;

Planned volume reduction methods;

Avoid environmentally sensitive areas, such as:

Wetlands;

Rare and critical animals or plant species;

Well fields and surface water supplies;

Historical/archaeological sites;

Sites near residential areas, schools, churches, hospitals and other sensitive are

Perform recordation of site chosen (pictures, videos).

Site Operations:

Use portable containers;

Separate types of waste as operations continue;

Monitor site at all times;

Perform on-going volume reduction (on site or removal for disposal/reduction);

Provide nuisance management (dust, noise, etc.);

Provide vector controls (rats, insects, etc);

Provide special handling for hazardous materials;

Provide security (limit access);

Ensure appropriate equipment is available for site operations.

Site Closeout:

Remove all remaining debris to authorized locations;

Restore site to pre-use condition;

Perform recordation of site (pictures, videos).

Tab 1, Appendix 2 – Temporary Debris Site Information

CONTRACTING

CONTRACTING OFFICE RESPONSIBILITIES

- Determine the type of contracting needed to satisfy specific debris clearance, removal and disposal requirements of an unusual and compelling urgency.

- Determine if any purchasing and contracting requirements are waived as a result of the disaster and subsequent declarations of emergency (See Lewis County Contractor/Bid Agreement).

- Solicit bids, evaluate offers, award contracts and issue notices to proceed with all contract assignments.

- Supervise the full acquisition process for service and supply contracts and the oversight of contract actions to ensure conformance to regulatory requirements.

- Coordinate with the local Dept. of Public Works and Dept. of Solid Waste Management staffs and consult with legal counsel. The contracting office must take care to avoid the solicitation of assistance from the general public and giving the impression that compensation will be provided for such assistance. In general, this would be considered as volunteer actions. In addition, there are a number of other issues involved with such a solicitation, including licensing, bonding, insurance, the potential for the communities to incur liability in the event of injury or death, supervision and certification of work done.

TYPES OF DEBRIS CONTRACTS

- Time and Materials Contracts may be used for short periods of time immediately after the disaster to mobilize contractors for emergency removal efforts. They must have a dollar ceiling or a not-to-exceed limit for hours (or both), and should be terminated immediately when this limit is reached. The contract should state that (a) the price for equipment applies only when equipment is operating, (b) the hourly rate includes operator, fuel, maintenance, and repair, (c) the community reserves the right to terminate the contract at its convenience, and (d) the community does not guarantee a minimum number of hours.

- Unit Price Contracts are based on weights (tons) or volume (cubic yards) of debris hauled, and should be used when the scope of work is not well defined. They require close monitoring of pick-up, hauling and dumping to ensure that quantities are accurate. Unit price contracts may be complicated by the need to segregate debris for disposal.

- Lump Sum Contracts establish the total contract price using a one-item bid from the contractor. They should be used only when the scope of work is clearly defined, with areas of work and quantities of material clearly identified. Lump sum contracts can be defined in one of two ways: Area Method where the scope of work is based on a one-time clearance of a specified area; and Pass Method where the scope of work is based on a certain number of passes through a specified area, such as a given distance along a right-of-way.

CONTRACT MONITORING

The debris staff member should monitor the contractor's activities to ensure satisfactory performance. Monitoring includes: verification that all debris picked up is from public property or right-of-way and is a direct result of the disaster; measurement and inspection of trucks to ensure they are fully loaded; on-site inspection of pick-up areas, debris traffic routes, temporary storage sites, and disposal areas; verification that the contractor is working in its assigned contract areas; verification that all debris reduction and disposal sites have access control and security.

Please see the Lewis County Contractor/Bid Agreement and Code, along with supplementary rules and local ordinances for additional information pertaining to competitive bidding.

Tab 2, Appendix 2 – Contracting

FEMA ELIGIBILITY

Under a Presidential disaster declaration for the State of New York, the Federal Emergency Management Agency (FEMA) may provide assistance to state and local governments for costs associated with debris removal operations. (Debris removal operations include collection, pickup, hauling, and disposal at a temporary site, segregation, reduction, and final disposal.) This document provides information on the eligibility of debris removal operations for Public Assistance funding.

Public / Private Insurance Coverage: FEMA requires that any and all insurance coverage is invoked and claimed prior to consideration for state or federal reimbursement of expenses.  All entities are required to notify their insurance company and determine coverage immediately following an event.  Deductibles and expenses over $1,000 that are not covered by insurance may be reimbursable.

General Work Eligibility: Determination of eligibility is a FEMA responsibility.  Removal and disposal of debris that is a result of the disaster, and is on public property, is eligible for Federal assistance.  Public property includes roads, streets, and publicly-owned facilities.  Removal of debris from parks and recreation areas is eligible when it affects public health and safety or limits the use of those facilities.

Debris Removal from Private Property: Costs incurred by local governments to remove debris from private property may be reimbursed by FEMA if it is pre-approved by the Federal Disaster Recovery Manager, is a public health and safety hazard, and if the work is performed by an eligible applicant, such as a municipal or county government.  The cost of debris removal by private individuals is not eligible under the Public Assistance Program; however, within a specific time period, a private property owner may move disaster-related debris to the curbside for pick-up by an eligible applicant. That time period will be established by FEMA in coordination with the state and local government. (The cost of picking up reconstruction debris is not eligible for FEMA reimbursement.)

Eligible Costs: If an applicant uses force account (their own) personnel and equipment, the cost of the equipment and overtime costs for personnel are eligible for federal funding. If an applicant chooses to award a contract(s) for debris operations, the costs of the contracts are also eligible for federal funding. Applicants should exercise judicious care in contracting for debris operations, since by law, FEMA is authorized only to assist with reasonable costs.  Reasonable costs are those that are fair and equitable for the type of work performed in the affected area. If desired, FEMA staff will provide technical assistance on this subject prior to contract award.

Use of Contractors: If an applicant decides to award contracts for debris removal, FEMA advises the following:

. Do not allow contractors to make eligibility determinations; they have no authority to do so;

. Utilize pre-negotiated contracts, if available;

. Consider using qualified local contractors because of their familiarity with the area;

. Request copies of references, licenses and financial records from unknown contractors;

. Document procedures used to obtain contractors;

. Do not accept contractor-provided contracts without close review. FEMA can provide technical assistance on contracts and contract procedures, if requested to do so by local officials.

FEMA does not recommend, pre-approve, or certify any debris contractor.  FEMA does not certify or credential personnel other than official employees and Technical Assistance Contract personnel assigned to the disaster by FEMA. Only FEMA has the authority to make eligibility determinations.

Tab 3, Appendix 2 – FEMA Eligibility, page 1

Ineligible contracts: FEMA will not provide funding for cost-plus-percentage of cost contracts, contracts contingent upon receipt of state or federal disaster assistance funding, or contracts awarded to debarred contractors.

Documentation: To ensure that processing of federal funding is done as quickly as possible, applicants should keep the following information: debris estimates, procurement information (bid requests, bid tabulations, etc.), contracts, invoices, and monitoring information (load tickets, scale records). If an applicant does debris removal, the payroll and equipment hours must be kept. All records should be maintained in the manner prescribed by the local government with consideration of state and federal record retention guidelines.

Federal Assistance: FEMA and the state may provide technical assistance with planning, carrying out and monitoring of debris removal operations. If disaster-related debris removal and disposal operations are beyond the capability of the state and local governments to perform or contract for the work, the state may request direct federal assistance. In such instances, FEMA will give the US. Army Corps of Engineers a mission assignment to prepare, execute, and monitor contracts for debris operations. Applicants in need of technical assistance should contact the State Public Assistance Office, NYS Emergency Management Office (Homeland Security).

Tab 3, Appendix 2 – FEMA Eligibility, page 2

# Sample Mutual Aid Agreement

THIS AGREEMENT, entered into this	day of 		by the participating parties hereto:

WHEREAS each of the parties hereto desires to furnish mutual aid to each other in the event of a disaster, for which neither party might have sufficient equipment or personnel to cope, and,

WHEREAS such a mutual aid agreements are authorized by (Site Statutory Agency).

NOW THEREFORE, the parties do mutually agree as follows:

ARTICLE I - TERM

This agreement shall commence at 12:01 a.m. on 		, and continue through 				, subject to the right of each party to terminate sooner as provided herein.

# ARTICLE II - SERVICES

In the event of a disaster that requires aid of equipment and personnel beyond that which each party is able to provide for itself, all parties hereto agree that at the request of any party Hereto the others will loan such equipment and personnel as the respective officials of the lending jurisdiction, in their discretion, shall determine can be reasonably spared at the time without placing their own community in jeopardy.

Since time is of the essence during emergencies as herein referred to, the authority to dispatch equipment and personnel or call for in accordance with the terms and conditions of this agreement shall be delegated specifically to the chief official or acting chief official of the parties hereto.

The lending party shall be responsible for the delivery of said equipment and personnel to the location specified by requesting party.

Upon arrival at said location, the officer in charge of the said equipment and personnel shall report to the officer in charge at the location of the disaster, who shall assume full charge of all operations at a disaster or emergency location.

All equipment and personnel loaned hereunder shall be returned upon demand of the lending party or when released by the requesting party upon the cessation of the emergency.

# ARTICLE III - PAYMENT

No charge shall be assessed for services rendered by any party hereto.

# ARTICLE IV - WAIVER OF CLAIMS

Each party hereto hereby waives all claims against the other for compensation for any loss, damage, personal injury, or death occurring in consequence of the performance of either party, their agents, or employees hereunder.

# ARTICLE V- TERMINATION

This Agreement may be terminated by either party upon at least thirty days prior written notice to the other.

Appendix 3 – Sample Mutual Aid Agreement, page 1

# ARTICLE VI - INTEGRATION

This Agreement contains the entire understanding between the parties, and there are no understandings or representations not set fourth or incorporated by reference herein.  No subsequent modifications of this Agreement shall be of any force or effect unless in writing signed by the parties.

# ARTICLE VII - COMPLIANCE WITH LAWS

In the performance of this Agreement, each party shall comply with all applicable Federal, State, and Local laws, rules, and regulations.

# ARTICLE VIII - SIGNATURES OF AGREEING OFFICIALS

____________________________				_______________________________

Official                                                                                    	Official

_______________________________				_______________________________

Official								Official

Appendix 3 – Sample Mutual Aid Agreement, page 2

Debris Ticket Format for Landfill Disposal

NON-HAZARD

LOAD TICKET

| Ticket Number |  |
| --- | --- |
| Invoice Date |  |

| PO Number (EMO Will Assign) |  |
| --- | --- |

| SOLD TO: | SHIP TO: |
| --- | --- |

| DRIVER |  |  | TRUCK NUMBER | TRUCK CAPACITY (Cubic Yards) ___________ |  | ZONE/SECTOR |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| K | K | K |  |  | K |  | K |
| Loading Time | Dump Time | Load Description |  |  | Unit: (Scaled weight ) |  | Zone/Sector/Area |
|  | Signatures: | Loading Site Monitor: _________________________ |  |  |  |  |  |
|  |  | Dump Site Monitor: _________________________ |  |  |  |  |  |

NOTE:  Driver retains the Original and Pink copy. Yellow Copy must be torn out & submitted to the Landfill  for processing.

Ticket Information:  Record size of load in Cubic Yards.

Appendix 4, Debris Ticket Format for Landfill Disposal

# Demolition Checklist

# Local Responsibilities Checklist

# The following checklist identifies key tasks that local officials should address before a structure is approved for demolition.  To expedite the overall effort, many of the tasks can be conducted concurrently.

# _____ Provide copies of all ordinances that authorize the local officials to condemn privately owned structures.  The authority to condemn privately owned structures would probably have to be accomplished by an ordinance other than one designed or enacted for the demolition of publicly owned structures.

# _____ The local officials should coordinate all lands, easements, and rights of way necessary for accomplishing the approved work.

# _____ Implement laws that reduce the time it takes to go from condemnation to demolition.

# _____ Provide copies of all applicable permits required for demolition of subject structure(s).

# _____ Provide copies of pertinent temporary well capping standards.

# _____ Coordinate all pertinent site inspections with local, State, and Federal inspection team(s).

# _____ Identify household hazardous waste materials prior to demolition.

# _____ Notify the owner/and or renter of any and all site inspections.

# _____ Verify that all personal property has been removed from public and/or structure(s).

# _____ Immediately prior to demolition, verify that the building is unoccupied.

# _____ Ensure that the property is properly posted.

# _____ Provide a clear, concise, and accurate property description and demolition verification.

# _____ Include a Public Health official on the demolition inspection team.

# _____ The inspection not only should evaluate the structural integrity of the building, but also must demonstrate “imminent and impending peril” to public health and safety.

# _____ Segregate all household hazardous waste materials to a permitted facility prior to building demolition.

# _____ Provide photographs of the property and verify the address.  Provide additional photographs of the property take immediately prior to and following demolition.

# Appendix 5 – Demolition Checklist, page 1

# Private Property Utilities Checklist

# The following checklist identifies key tasks that local officials should address before the structure is approved for demolition.  To expedite the overall effort, many of the tasks can be conducted concurrently.

# _____ Locate, mark, turn off, and disconnect all water and sewer lines.

# _____ Locate, mark, turn off, and disconnect electrical, telephone, and cable television services.

# _____ Provide executed right of entry agreements that have been signed by the owner and by renter, if rented.  Right of entry should indicate any known owner intent to rebuild to ensure foundation and utilities are not damaged.

# _____ Use radio, public meetings, and newspaper ads to give notice to property owners and their renters to remove personal property in advance of demolition.

# _____ Document the name of the owner on the title, the complete address, and legal description of the property, and the source of this information.  Document name of renter, if available.

# _____ Ensure property will be vacated by demolition date.

# _____ Provide written notice to property owners that clearly and completely describe the structures designated for demolition.  Additionally, provide a list that also identifies relates structures, trees, shrubs, fences, and other items to remain on the respective property.

# _____ Notify mortgagor of record.

# _____ Provide the property owner the opportunity to participate in decision on whether the property can be repaired.

# _____ Determine the existence and amount of insurance on the property prior to demolition.

# _____ Specify procedures to determine when cleanup of the property is completed.

# Appendix 5 – Demolition Checklist, page 2

# Debris Removal from Private Property

# There are many considerations in debris removal to ensure that the debris removal activities of the jurisdiction comply with FEMA eligibility policies and debris removal guidance.

# Removal of eligible debris for private property:

# Reference see FEMA Publication 325 entitled ‘Debris Removal Guide’.

# Issues regarding removal of debris from private property are common. Problems may arise regarding the definitions of ‘public health and safety’.

# Removal of debris from private property is primarily the responsibility of the individual property owner, aided by insurance settlements or volunteer organizations.

# Jurisdictions (applicants) must be aware of FEMA’s guidance and eligibility rules. The following items need to be understood and considered by the authorities when setting local clean-up policies:

# Applicants must be aware of the limitations of debris removal from private property early in the disaster.

# Be aware that only FEMA makes eligibility determinations regarding removal of debris from private property. FEMA’s representative on the ground will make this determination after consideration of all issues.

# If FEMA determines that debris is so widespread that removal from private property is appropriate the applicant must ensure that specific requirements (right-of-entry, insurance, release from liability, etc.) are complied with before removal of the debris.

# Ensure that the term ‘economic recovery of the affected areas’ is not being misapplied. Use of this criterion is normally restricted to removal of disaster-related debris from large commercial areas to expedite restoration of the economic viability of the affected community.

# Ensure that the determination that a ‘public health and safety issue exists’ in NOT based on building codes. Generally, the determination would be based on ordinances related to condemnation.

# Ensure that there is a clear understanding that a public health and safety hazard must exist for the removal of the debris to be eligible. Again, FEMA will make the final determination for removal from private property.

# Concrete slabs or foundations-on-grade do not present a health or safety hazard to the general public except in very unusual circumstances, such as erosion under a concrete slab on a hillside.

# Broken slabs or slabs incapable of supporting a new structure, do not constitute a public health or safety hazard. Costs of removing substantially damaged structures, as well as associated slabs, driveways, fencing, garages, and similar appurtenances, are eligible when the property is part of a Section 404 Hazard Mitigation buyout and relocation project.

# Eligibility of Curbside Pick-up:

# Debris may continue to accumulate as residents bring debris from their properties to public rights-of-way. Normally this will occur in three stages:

# Woody debris and yard waste moved to the right-of way.

# Household waste, such as damaged personal goods, moved to the right-of way.

# Construction and demolition materials removed by the homeowner prior to receipt of insurance and individual assistance payments.

# Appendix 6 – Debris Removal From Private Property, page 1

# The following curbside policies and issues must be considered:

# Residents must not mix garbage with debris. Debris deposited at the curbside must be disaster-related to be eligible for pickup and disposal by the jurisdiction. The jurisdiction should resume normal garbage pick-up schedules as soon as possible.

# Construction and demolition materials from minor and major repairs of reconstruction by contractors should not be deposited at the curbside. Contractors should remove and deposit the debris at approved landfills.

# Insurance proceeds usually cover the cost for demolition debris removal from private property. Remember, only disaster-related debris removal costs not covered by insurance are eligible for reimbursement.

# Deadlines for curbside pickup must be coordinated with appropriate State and FEMA officials and announced to the public as soon as practical following the event. Normally a 72 hour period following the end of the disaster event would be allowable.  Any time extension given to State applies only to disaster-related debris.

# Homeowners’ Insurance Coverage for Debris Removal:

# Essentially all general homeowner’s insurance policies contain a provision for the pick-up of debris resulting from damages to a facility covered by the policy. That usually includes structures, fences, playground equipment, etc., but maybe not the removal of vegetative debris. The insurance policy must be checked to determine whether or not it covers vegetative debris. If removal of vegetative debris is not covered by insurance that does not mean that it is eligible for federal funding.

# Appendix 6 – Debris Removal From Private Property, page 2

# Time and Materials Contract

ARTICLE 1:

Agreement Between Parties

This contract is entered into on this		day of 		, 20	, by and between the city/county of 				, hereinafter called the ENTITY and

, hereinafter called the CONTRACTOR.

ARTICLE 2:

Scope of Work

# This contract is issued pursuant to the Solicitation and Procurement on ____________________

____________________, 20	, for the removal of debris caused by the sudden natural or man-made disaster of 				 to 				, 20	.  It is the intent of this contract to provide equipment and manpower to remove all hazards to life and property in the affected communities.  Clean up, demolition, and removal will be limited to 1) that which is determined to be in the interest of public safety and 2) that which is considered essential to the economic recovery of the affected area.

ARTICLE 3:

Schedule of Work

Time is of the essence for this debris removal contract.

Notice to proceed with Work: The work under this contact will commence on ____________________

___________________, 20	. The equipment shall be used for (recommended not to exceed 70) hours, unless the ENTITY initiates additions or deletions by written change order.  Based upon unit prices of equipment and labor, no minimum or maximum number of hours is guaranteed.

ARTICLE 4:

Contract Price

The hourly rates for performing the work stipulated in the contract, documents, which have been transposed from the low bidder’s bid schedule, are as follows:

## Equipment/Machine/Operator                Mobilization/Demobilization Cost                     Hourly Rate

Manufacturer, Model, and Total unit rate shall be given which includes maintenance, fuel, overhead, profit, and other associated cost with the equipment.

Estimated Cost per unit of material.  Only actual invoice amounts will be paid.

Labor man-hours shall include protective clothing, fringe benefits, hand tools, supervision, transportation, and any other costs.

Appendix 7 – Sample Time & Materials Contract, page 1

ARTICLE 5:

Payment

### The ENTITY shall pay the Contractor for mobilization and demobilization if the Notice to Proceed is issued and will pay for only the Time that the equipment and manpower is actually being used in accomplishing the work.  The Contractor shall be paid within 	 days of the receipt of a pay estimate and verification of work by the inspector.

ARTICLE 6:

Claims

Not Applicable

ARTICLE 7:

Contractor’s Obligations

The Contractor shall supervise accomplishment of the work effort directed by labor and proper equipment for all tasks.  Safety of the Contractor’s personnel and equipment is the responsibility of the Contractor.  Additionally, the Contractor shall pay for all materials, personnel, liability insurance, taxes, and fees necessary to perform under the terms of the contract.

Caution and care must be exercised by the Contractor not to cause any additional damage to sidewalks, roads, buildings, and other permanent fixtures.

ARTICLE 8:

Insurance and Bonds

The Entity’s representative(s) shall furnish all information necessary for commencement of the Work and direct the Work effort.  Costs of construction permits; disposal sites and authority approvals will be home borne by the Entity.  A representative will be designated by the Entity for inspection the work and answering any on-site questions.  This representative shall furnish the Contract daily inspection reports including work accomplished and certification of hours worked.

The Entity shall designate the public and private property areas where the work is to be performed.  Copies of complete “Right of Entry” forms, where they are required by State or local law for private property shall be furnished to the contractor by the Entity.  The Entity shall hold-harmless and indemnify the Contractor and his employees against any liability for any and all claims, suits, judgments, and awards alleged to have been caused by services rendered under this contract for disaster relief work unless such claims are the result of negligence on the part of the Contractor.

The Entity will terminate the contract for failure to perform or default by the Contractor.

ARTICLE 9:

Insurance and Bonds

The Contractor shall furnish proof of Worker’s Compensation Coverage, Automobile Liability Coverage, and Comprehensive General Liability Insurance (Premises-Operations, Personnel Injury, etc, as deemed necessary by the Entity).

Surety: The Contractor shall deliver so the Entity fully executed Performance and Payment Bonds in the amount of 100% of the contract amount, if required by the specifications, general or special conditions of the contract.  The Entity will reimburse the Contractor for the costs of the bonds, the costs of which will be included in the base bid.

Appendix 7 – Sample Time & Materials Contract, page 2

#### ARTICLE 10:

#### Contractor Qualifications

The Contractor must be duly licensed in the State per statutory requirements.

THIS CONTRACT IS DULY SIGNED BY ALL PARTIES HERETO:

Entity (County, City, Village, Township)

By					 Seal 		by					 Seal

Principal of the firm						Contractor

Address ________________________

City & State _____________________

Appendix 7 – Sample Time & Materials Contract, page 3

# Lump Sum Contract for Debris Removal

ARTICLE 1:

Agreement Between Parties

This contract is made and entered into on this 	day of 		, 20	, by and between the city/county

of 			, hereinafter called the ENTITY and 					,

herein after called the CONTRACTOR.

ARTICLE 2:

Scope of Work

This contract is issued pursuant to the Solicitation and Procurement on 		      , 20	, for the

removal of debris caused by the sudden natural or manmade disaster of 				 to

___________________, 20	.  It is the intent of this contract to provide equipment and manpower to

remove all hazards to life and property in the affected communities.  Clean up, demolition, and removal

will be limited to 1) that which is determined to be in the interest of public safety and 2) that which is

considered essential to the economic recovery of the affected area.

ARTICLE 3:

Schedule of Work

Time is of the essence for this debris removal contract.

Notice to proceed with the Work: The Work under this contract will commence on __________________

____________, 20	.  Maximum allowable time for completion will be 	  calendar days, unless

the Entity initiates additions or deletions by written change order.  If the Contractor does not complete

Work within the allotted time, liquidated damages will be assessed in the amount of  __________ per day.

ARTICLE 4:

Contract Price

The lump sum price for performing the work stipulated in the contract document is.

$		.	.

ARTICLE 5:

Payment

The Contractor shall submit certified pay requests for completed work.  The Entity shall have 10 Calendar

Days to approve or disapprove the pay request.  The Entity shall pay the Contractor for his/her

performance under the contract within 	 days of approval of the pay estimate.  On contracts over 30

days in duration, the Entity shall pay the Contractor a pro-rata percentage of the contract amount on a

monthly basis, based on the amount of work completed and approved in that month.  The Entity will

Appendix 8 – Sample Lump Sum Contract, page 1

remunerate the Contractor within 30 days of the approved application for payment, after which interest

will be added at a rate of 		 on each payment.  Retainer shall be released upon substantial

completion of the work.

Funding for this contract is authorized pursuant to Public Law of the State of New York,

And 						.

(Local Statute or Ordinance)

ARTICLE 6:

Change Orders

If the scope of work is changed by the Entity, the change in price and contract time will be promptly

negotiated by the parties, prior to commencement of work.

ARTICLE 7:

Contractor’s Obligations

# The Contractor shall supervise and direct the Work, using skillful labor and proper equipment for all tasks.

# Safety of the Contractor’s personnel and equipment is the responsibility of the Contractor.  Additionally,

# the Contractor shall pay for all materials, equipment, personnel, taxes, and fees necessary to perform

# under the terms of the contract.

Any unusual, concealed, or changed conditions are to be immediately reported to the Entity.  The

Contractor shall be responsible for the protection of existing utilities, sidewalks, roads, building, and other

permanent fixtures.  Any unnecessary damage will be repaired at the Contractor’s expense.

ARTICLE 8:

Entity’s Obligations

The Entity’s representative(s) shall furnish all information, documents, and utility locations, necessary for

commencement of Work.  Costs of construction permits and authority approvals will be borne by the

Entity.  A representative will be designated by the Entity for inspecting the work and answering on-site

questions.

The Entity shall designate the public and private property areas where the disaster mitigation work is to

be performed.  Copies of complete “Right of Entry” forms, where they are required by the State and local

law for private property, shall be furnished to the Contractor by the Entity.  The Entity shall hold harmless

and indemnify the Contractor judgments and awards alleged to have been caused by services rendered

under this contract for disaster relief work unless such claims are caused by the gross negligence of the

Contractor, his subcontractors or his employees.

ARTICLE 9:

Claims

If the Contractor wishes to make a claim for additional compensation, for work or materials is not clearly

covered in the contract, or nor ordered by the Entity as a modification to the contract, he/she shall notify

Appendix 8 – Sample Lump Sum Contract, page 2

the Entity in writing.  The Contractor and the Entity will negotiate the amount of adjustment promptly;

however, if no agreement is reached, a binding settlement will be determined by a third party acceptable

to both Entity and Contractor under the sections of applicable State law.

ARTICLE 10:

Insurance and Bonds

The contractor shall furnish proof of Worker’s Compensation Coverage, Automobile Liability Coverage,

and Comprehensive General Liability Insurance (Premises-Operations, Personal injury, etc. as deemed

necessary by the Entity).

Surety: The Contractor shall deliver to the Entity fully executed Performance and Payment Bonds in the

amount 100% of the contract amount, if required by the specifications, or general or special conditions of

the contract.  The Entity will reimburse the Contractor for the costs of the bonds, the cost of which will be

included in the base bid.

ARTICLE 11:

Contractor Qualifications

The Contractor must be duly licensed in the State per statutory requirements.

THIS CONTRACT IS DULY SIGNED BY ALL PARTIES HERETO:

By						 Seal

Contractor

Address ________________________

City & State _____________________

Entity (County, City, Village, Township)

By						 Seal

Principal of the Firm

Appendix 8 – Sample Lump Sum Contract, page 3

# Unit Price Contract for Debris Removal

ARTICLE 1:

# Agreement Between Parties

This contract is made and entered into on this the 	, 20	, by and between the county of 			, hereinafter called the ENTITY and 			, hereinafter called the CONTRACTOR.

# ARTICLE 2:

# Scope of Work

This contract is issued pursuant to the Solicitation and Procurement on			, 20	, for the removal of debris caused by the sudden natural or man-made-disaster of 				 to 				, 20	.  It is the intent of this contract to provide equipment and manpower to remove all hazards to life and property in the affected communities.  Clean up, demolition, and removal will be limited to 1) that which is determined to be in the interest of public safety and 2) that which is considered essential to the economic recovery of the affected area.

ARTICLE 3:

Schedule of Work

Time is of the essence for this debris removal contract.

Notice to proceed with the Work: The work under this contract will commence on __________________

______________, 20	.  Maximum allowable time for the completion will be _____________________

Calendar days unless the Entity initiates additions or deletions by written charge order.  Subsequent changes in cost and completion time will be equitably negotiated by both pursuant to applicable State law.  Liquidated damages shall be assessed at $		   /calendar day for any days over the approved contract amount.

ARTICLE 4:

Contract Price

The unit prices for performing the work stipulated in the contract documents, which have been transposed from the low bidder’s bid schedule are as follows:

Quantity	Unit of Measure	Description			Unit Cost		Total

Subtotal

Cost of Bond

Grand Total

*Debris shall be classified as one of the following units: cubic yards, each, square foot, linear foot, gallon, or an approved unit measure applicable to the specific material to be removed.

ARTICLE 5:

Payment

The Contractor shall submit certified pay request for completed work.  The Entity shall have 10 calendar days to approve or disapprove the pay request.  The Entity shall pay the Contractor for his performance under the contract within 20 days of approval of the pay estimate.  On contracts over 30 days in duration,

Appendix 9 – Sample Unit Price Contract, page 1

the Entity shall pay the Contractor a pro-rata percentage of the contract amount on a monthly basis based on the amount of work completed and approved in the month.  The Entity will remunerate the Contractor within 30 days of the approved application for payment.  After which interest will be added at a rate of 		 per annum.  Payments shall be subject to a retainage of 		 on each payment.  Retainage shall be released upon substantial completion of the work.

Funding for this contract is authorized pursuant to Public Law of the State of New York, 					, and 					  , local statute or ordinance.

ARTICLE 6:

Claims

If the Contractor wishes to make a claim for additional compensation, for work or materials not clearly covered in the contract, or not ordered by the Entity as a modification to the contract.  He/she shall notify the Entity in writing.  The Contractor and the Entity will negotiate the amount of adjustment promptly; however, if no agreement is reached a binding settlement will be determined by a third party acceptable so both Entity and Contractor under the auspices of applicable State law.

ARTICLE 7:

Contractors Obligations

The Contractor shall supervise and direct the Work, using skillful labor and proper equipment for all tasks.  Safety of the Contractor’s personnel and equipment is the responsibility of the Contractor.  Additionally, the Contractor shall pay for all materials, equipment, personnel, taxes, and fees necessary to perform under the terms of the contract.

Any unusual, concealed, or changed conditions are to be immediately reported to the Entity.  The Contractor shall be responsible for the protection of existing utilities, sidewalks, roads, buildings, and other permanent fixtures.  Any unnecessary damage will be repaired at the Contractor’s expense.

ARTICLE 8:

Entity’s Obligations

The Entity’s representative(s) shall furnish all information, documents, and utility locations for necessary for commencement of Work.  Costs of construction permits and authority approvals will be borne by the Entity.  A representative will be designated by the Entity for inspecting the work and answering and on-site questions.

The Entity shall designate the public and private property areas where the disaster mitigation work is to be performed.  Copies of “Right of Entry” forms, as required by State laws for private property, shall be furnished to the Contractor by the Entity.  The Entity shall hold harmless and indemnify the Contractor judgments and awards alleged to have been caused by services rendered under this contract for disaster relief work unless such claims are caused by the gross negligence of the Contractor, his/her subcontractors, or his/her employees.

The Entity will terminate this contract for failure to perform as specified, or for default by the Contractor.

ARTICLE 9:

Insurance and Bonds

The contractor shall furnish proof of Worker’s Compensation Coverage, Automobile Liability Coverage, and Comprehensive General Liability Insurance (Premises-Operations, Personal Injury, etc…as deemed necessary by the Entity).

Surety:  The contractor shall deliver to the Entity fully executed Performance and Payment Bonds in the amount of 100% of the contract amount,  if required by the specifications, or general or special conditions of the contract.  The Entity will reimburse the Contractor for the costs of the bonds, the cost of which will be included in the base bid.

Appendix 9 – Sample Unit Price Contract, page 2

ARTICLE 10:

Contractor Qualifications

The contractor must be fully licensed in the State of New York.

THIS CONTRACT IS DULY SIGNED BY ALL PARTIES HERETO:

by					  Seal

Contractor

Address ________________________

City, State ______________________

Entity (City, County, Township, Village, etc.)

by					 Seal

Principal of the firm

Appendix 9 – Sample Unit Price Contract, page 3

# Right of Entry Agreement

I/We 								, the owner(s) of the property commonly

Identified as							,  				,

(Street)					(City/Town)

___________________________________, 				, State of New York

(Township)			          (County)

do hereby grant and give freely and without coercion, the right of access and entry to said property in the County/City of 					, its agencies, contractors, and subcontractors thereof, for the purpose of removing and clearing any or all storm-generated debris of whatever nature from the above described property.

It is fully understood that this permit is not an obligation to perform debris clearance.  The undersigned agrees and warrants to hold-harmless the City/County of _______________________, State of New York, its agencies, contractors, and subcontractors, for damage of any type, whatsoever, either to the above described property or persons situated thereon and hereby release, discharge, and waive any action, either legal or equitable that might arise out of any activities on the above described property.  The property owner(s) will mark any storm damaged sewer lines, water lines, and other utility lines located on the described.

I/We (have	, have not	) (will	      , will not	  ) receive any compensation for debris removal from any other sources including Small Business Administration.  I will report for this property any insurance settlements to me or my family for debris removal that has been performed at government expense.  For the considerations and purposes set forth herein, I set my hand this	    day of			, 20___.

____________________________				_______________________________

Witness                                                                                    	Owner

_______________________________

_______________________________

_______________________________

Owner Telephone Number and Address

Appendix 10 – Sample Right of Way Agreement

TDSR Checklist and Issues

Temporary Debris Storage and Reduction (TDSR) Site Closeout Checklist

The following is a recommended TDSR site closeout checklist.

_____ Site Number and Location

_____ Date closure complete

_____ Household Hazardous Waste removed

_____ Contractor equipment removed

_____ Contractor petroleum and other toxic spills cleaned up

_____ Ash piles removed

_____ Compare baseline information of the temporary site conditions after the contractor vacates the site.

TDSR Closeout Issues

Environmental Restoration Stockpiled debris will be a mix of woody vegetation, construction material, household items, and yard waste.  Household hazardous waste and medical wastes should be segregated and removed prior to being stockpiled.  Activities done at the temporary debris storage and reduction site will include stockpiling, sorting, recycling, incineration, grinding, and chipping.  Incineration operations will occur in air curtain pits and only woody debris will be incinerated.  Due to operations occurring contamination from petroleum spills or runoff from incineration and debris piles may occur.  Therefore close monitoring of the environmental conditions is a coordinated effort.

Site Remediation During the debris removal process and after the material is removed from the debris site; environmental monitoring will need to be conducted.  This is to ensure no long-term environmental effects occur.  Environmental monitoring is needed for the following areas:

Ash- Monitoring consists of chemical testing to determine suitability of material for landfill placement.

Soils- Monitoring consists of using portable meters to determine if soils are contaminated by volatile hydrocarbons.  Contractors do monitoring if there has been a determination that chemicals such as oil or diesel has spilled on site.

Groundwater- Monitoring is done on selected sites to determine effects of rainfall leaching (leaking) through ash areas or stockpile areas.

Develop a checklist for site close out procedures at the discretion of the New York State Department of Environmental Conservation.  A sample checklist is included in this document.

Appendix 11 – TDSR Checklist and Issues, page 1